STRIVO

Implementation Plan / Roadmap

What's built, what's in progress, and what's next

strivo.ai — AI-powered personal career memory app

Prepared: August 23, 2026

Strivo has already shipped through several build phases and is live in production and on the Play Store. This document summarizes what's done and lays out the known, tracked backlog — it is not a pre-build plan.

# 1. Status Summary

Strivo is live in production at strivo.ai, published on the Google Play Store as a native Android app, and has an independent staging environment (staging.strivo.ai) for testing risky changes before they reach production. Core product loop (record → AI metadata → chat retrieval), Google authentication, admin operations panel, blog automation, and a documented security posture are all built and verified. The sections below describe what remains open.

# 2. Completed (Phase Summary)

- Core product: Record (voice / file / text capture), AI metadata generation, Memories library, Chat with AI retrieval grounded in the user's own memories, Home Quick Actions, Settings.

- Authentication: Google OAuth sign-in on web; native system-browser sign-in bridge for the Android WebView app.

- Admin operations: password (+ optional TOTP) protected dashboard — user list, subscription overrides, nudge broadcasts, support inbox, blog post management, Sentry error summary, dependency audit summary, and (this development phase) a live/proactive security-checks panel.

- Native app: published on Google Play as a live WebView wrapper, with push notifications for admin-broadcast nudges.

- Blog: SEO content pipeline with daily automated publishing.

- Infrastructure: production EC2 hosting behind Nginx/TLS; independent staging environment (built this development phase) with its own database and secrets; atomic-swap deploy scripts with a one-command rollback; scheduled dependency and live-security checks.

- Security: authentication/authorization boundaries, rate limiting, admin protections, secrets rotation process, and a full external-facing Security Overview document (this development phase) — see Strivo-Security-Overview.docx.

- Documentation: this set of six as-built product/technical documents (PRD, TRD, UI/UX Design, App Flow, Backend Schema, this Roadmap) — produced this development phase.

# 3. Open / Tracked Backlog

Items the founder is aware of and has prioritized for future work, not yet started unless noted:

| Item | Description | Status |
| --- | --- | --- |
| Google Play Billing integration | Wire up real subscription payment collection (RevenueCat + Google Play Billing) to replace today's admin manual-override status changes. | Not started |
| Google Sign-In WebView fix verification | A fix pattern for a NextAuth callback-URL issue was applied and verified on staging this development phase; whether the same class of issue exists on the native Android WebView specifically has not been explicitly re-verified since. | Needs verification |
| Native app rebuild for logout fix | A previously identified logout behavior fix requires a native rebuild and Play Console resubmission to reach existing installs (the live-WebView architecture doesn't cover native-code-level fixes). | Pending resubmission |
| Native app rebuild for push notification changes | Similarly requires a rebuild/resubmit cycle, tracked separately from ordinary web deploys. | Pending resubmission |
| Dark, AI-themed visual redesign | Mockups/exploration for a visual refresh of the in-app product theme. | Not started |
| “Career graph” premium tier | A possible future premium feature: aggregate, cross-memory career-path insights rather than single-memory retrieval. | Idea stage, not started |
| AWS SES production access | Verification of SES's production sending access/limits (vs. sandbox mode) for transactional email. | In progress |

# 4. Known Gaps Not Yet Scheduled

Documented explicitly in the Security Overview document as accepted, currently-unaddressed risks rather than active roadmap items — listed here for completeness:

- No automated CI test gate (the existing test suite is run manually, not enforced on every push).

- No Content-Security-Policy header (a deliberate near-term tradeoff — risk of breaking Google sign-in / the native WebView, judged hard to safely debug without dedicated engineering support).

- No PII-scrubbing hook configured on Sentry error reports.

- No independent third-party penetration test has been performed.

# 5. Recommended Sequencing

Of the open items above, Google Play Billing integration is the highest-impact item — it directly enables real revenue collection and removes the manual admin-override workaround. Verifying the native WebView sign-in behavior is comparatively low-effort and worth confirming before or alongside the next native rebuild, since that rebuild would be a natural point to bundle it with the pending logout and push-notification fixes into a single Play Console resubmission rather than three separate ones.